INDUSTRIPARTS

Claude Code Handoff Document

Everything Claude Code needs to build this project from scratch

# 1. What You Are Building

IndustriParts is a high-performance B2B/B2C e-commerce platform for industrial spare parts, optimised for the Norwegian market. It supports multi-store inventory, hybrid B2B/B2C workflows, Vipps payments, B2B invoice/faktura, MyBring shipping, barcode scanning, AI product enrichment, and full fulfillment automation.

The full system specification is in the file: industriparts-spec-v3.docx (in this project folder). Read that first before starting any phase.

# 2. Accounts & Infrastructure Already Set Up

## GitHub

✅ Repository created: https://github.com/Dyvikamaskin/Dyvikamaskin-Webshop

All code goes here. Keep it private.

## Supabase

✅ Project created: Dyvikamaskin Webshop (West EU — Ireland)

Used for: Auth + File Storage only. Prisma is the sole database access layer — never use the Supabase client SDK for data queries.

## Railway

Account created. Connect the GitHub repo to Railway for automatic deployments. Use the railway.toml config file generated in Phase 1.

## Still To Set Up (do these before the relevant phase)

| Service | Used For | When Needed | Where To Sign Up |
| --- | --- | --- | --- |
| Resend | Email notifications | Phase 13 | resend.com |
| Vipps ePayment | B2C + B2B payments | Phase 7 | portal.vipps.no (requires BankID + org number — apply early, takes days) |
| MyBring / Bring | Shipping rates + labels | Phase 9 | developer.bring.com |
| SMS Provider | Order + pickup notifications | Phase 13 | Compare Sveve.no vs GatewayAPI vs 46elks before building |

# 3. Environment Variables (.env.local)

Create a .env.local file in the project root with these variables. Never commit this file to GitHub — it is already in .gitignore.

## Supabase

DATABASE_URL="postgresql://postgres.[PROJECT-REF]:[PASSWORD]@aws-0-eu-west-1.pooler.supabase.com:6543/postgres?pgbouncer=true"

DIRECT_URL="postgresql://postgres.[PROJECT-REF]:[PASSWORD]@aws-0-eu-west-1.pooler.supabase.com:5432/postgres"

NEXT_PUBLIC_SUPABASE_URL="https://[PROJECT-REF].supabase.co"

NEXT_PUBLIC_SUPABASE_ANON_KEY="[YOUR-ANON-KEY]"

SUPABASE_SERVICE_ROLE_KEY="[YOUR-SERVICE-ROLE-KEY]"

## Vipps (Phase 7)

VIPPS_CLIENT_ID="[YOUR-CLIENT-ID]"

VIPPS_CLIENT_SECRET="[YOUR-CLIENT-SECRET]"

VIPPS_MERCHANT_SERIAL_NUMBER="[YOUR-MSN]"

VIPPS_WEBHOOK_SECRET="[YOUR-WEBHOOK-SECRET]"

VIPPS_SUBSCRIPTION_KEY="[YOUR-SUBSCRIPTION-KEY]"

## MyBring (Phase 9)

MYBRING_API_UID="[YOUR-API-UID]"

MYBRING_API_KEY="[YOUR-API-KEY]"

MYBRING_CUSTOMER_NUMBER="[YOUR-CUSTOMER-NUMBER]"

## Resend (Phase 13)

RESEND_API_KEY="[YOUR-API-KEY]"

RESEND_FROM_EMAIL="noreply@yourdomain.no"

INVOICE_BCC_EMAIL="regnskap@yourdomain.no"

## SMS (Phase 13)

SMS_PROVIDER="sveve"

SMS_API_KEY="[YOUR-SMS-API-KEY]"

## App Config

NEXT_PUBLIC_APP_URL="https://yourdomain.no"

MAX_CATEGORY_DEPTH="3"

# 4. Tech Stack

| Layer | Technology | Notes |
| --- | --- | --- |
| Frontend | Next.js 14+ (App Router) |  |
| Styling | Tailwind CSS |  |
| State | Zustand | Cart, customer type, scanner state, modal flags |
| Localisation | next-intl | Norwegian Bokmål (nb) only |
| Database ORM | Prisma | Sole data access layer — no Supabase client for data |
| Auth + Storage | Supabase | Auth and file storage only |
| PDF Generation | @react-pdf/renderer | All PDFs — invoices, picking lists, labels |
| Payments | Vipps ePayment | B2C + optional B2B |
| Shipping | MyBring API | Rates at checkout + label generation post-payment |
| Email | Resend + React Email | Norwegian Bokmål templates |
| SMS | Provider-agnostic SmsService | Swap via SMS_PROVIDER env var |
| Barcode Scanning | html5-qrcode + HID keydown listener | Camera + physical scanner |
| Hosting | Railway | Persistent Node.js server — not serverless |
| Repo | GitHub (private) | github.com/Dyvikamaskin/Dyvikamaskin-Webshop |

# 5. Key Architecture Decisions

These are non-negotiable decisions made during planning. Do not deviate from these without discussion.

## Database Access

- Prisma is the ONLY database access layer

- Supabase RLS is DISABLED — all access control via Prisma middleware and server-side requireRole() helper

- Never use the Supabase JS client for data queries

## Multi-Store Cart

- Cart splits into one Sale per store at checkout, linked by checkoutSessionId

- Customer sees a fulfillment card per store — independent pickup or shipping choice per store

- Single Vipps payment covers total of all sub-orders

- If one sub-order's stock fails at payment: partial refund for that sub-order, rest fulfills normally

- Customer warned at cart: 'Varer fra flere lagre — frakt beregnes separat per lager'

## Stock Management

- Optimistic lock at payment only — no soft reservation timers

- StockTransfer model tracks all inter-store inventory movements

- Only STORE_MANAGER or SUPER_ADMIN can execute stock transfers

- All transfers logged to AuditLog

## Pricing & Discounts

- All pricing calculations server-side only — never client-side

- consumerPrice = priceBase × (1 + mvaRate)

- businessPrice = priceBase (excl. MVA)

- defaultDiscount applies to BOTH B2B and B2C customers

- Promotions can target: single product, category (incl. subcategories), or brand

- Highest discount wins between defaultDiscount and active promotion — NO stacking

- Admin manual line overrides replace price entirely — do not stack with discounts

- discountSource on SaleItem records: NONE | CUSTOMER_DISCOUNT | PROMOTION

## Roles & Permissions

- requireRole() helper enforces all access server-side — never trust client-sent role claims

- StoreStaff join model binds staff to stores — a staff member can belong to multiple stores

- SUPER_ADMIN bypasses store scoping entirely

- Staff roles: SUPER_ADMIN | STORE_MANAGER | FULFILLMENT_STAFF

## Invoice & Payments

- Invoice number format: 2026-01-0001 (year-storeIndex-sequence, resets yearly per store)

- KID number: MOD10/Luhn — base = invoice number (7 digits) + customer reference (4 digits)

- When invoice is generated: customer invoiceEmail + SUPER_ADMIN email + INVOICE_BCC_EMAIL all receive PDF copy

- Vipps webhook: verify Authorization header against VIPPS_WEBHOOK_SECRET on every callback

- Webhook auth failure: return 401 and log WEBHOOK_AUTH_FAILURE to AuditLog

## Category System

- Self-referencing parentId on Category model — supports unlimited depth

- MAX_CATEGORY_DEPTH enforced at application layer via env variable (default 3)

- Products can only be assigned to LEAF categories (categories with no children)

## Barcode Scanner

- Product lookup order: Product.sku → Product.partNumber → Product.barcodes[] → enrichment

- Product.barcodes is String[] — stores EAN/UPC codes, supports multiple per product

- Enrichment always produces a draft — never auto-published, always requires admin approval

- Storefront unknown scan: show 'Vi fører ikke denne delen ennå — vil du be om den?' request flow

## Stocktake Module

- StocktakeSession + StocktakeItem models

- isBlind Boolean on session — configurable per session by Store Manager

- Only one active stocktake session per store at a time

- Mobile-optimised, runs in phone browser via html5-qrcode

- Offline support — queue scans locally, sync on reconnect

- Staff see their own progress (items counted / total)

- Last write wins for duplicate scans — no locking needed

- Stock adjustments only applied after Store Manager approval

# 6. Build Order — 14 Phases

Build strictly in this order. Each phase depends on the previous ones.

| Phase | Scope | Key Dependencies |
| --- | --- | --- |
| 1 | Prisma schema + migrations + seed data | Supabase connection strings |
| 2 | Supabase Auth + requireRole() helper + StoreStaff scoping | Phase 1 |
| 3 | next-intl setup + price/date formatters | Phase 1 |
| 4 | Entry modal + customer type persistence + Brreg lookup service (both entry points) + periodic re-verification job | Phase 2 |
| 5 | Product catalog + StoreStock management + category system (dynamic depth) | Phase 1, 3 |
| 6 | Cart + pricing engine (MVA server-side) + multi-store split + promotion engine | Phase 5 |
| 7 | Vipps payment + webhook handler + signature verification + partial refund logic | Phase 6 — needs Vipps API keys |
| 8 | Invoice PDF + KID number generation + invoice number sequence | Phase 7 |
| 9 | MyBring Shipping Guide (rates) + Booking (labels) | Phase 7 — needs MyBring API keys |
| 10 | Admin CRM + manual phone orders + audit log + promotion management | Phase 5, 6 |
| 11 | Barcode scanner + enrichment + label printer + storefront request flow | Phase 5 |
| 12 | Fulfillment scheduler + picking list PDF + stocktake module | Phase 10, 11 |
| 13 | Notification service (Resend + SMS) — compare SMS providers first | Phase 7, 8, 9 — needs Resend + SMS keys |
| 14 | Audit log viewer + store management dashboard + accounting export + MVA report | Phase 10, 13 |

# 7. Expected Folder Structure

industriparts/

├── prisma/

│   ├── schema.prisma

│   └── seed.ts

├── src/

│   ├── app/

│   │   ├── [locale]/

│   │   │   ├── (store)/          ← storefront routes

│   │   │   └── admin/            ← admin routes (protected)

│   │   └── api/                  ← API routes

│   ├── components/

│   │   ├── store/                ← storefront components

│   │   └── admin/                ← admin components

│   ├── lib/

│   │   ├── prisma.ts             ← Prisma client singleton

│   │   ├── auth.ts               ← Supabase auth helpers

│   │   ├── requireRole.ts        ← role middleware

│   │   ├── pricing.ts            ← pricing engine

│   │   ├── brreg.ts              ← Brreg lookup service

│   │   ├── vipps.ts              ← Vipps payment service

│   │   ├── mybring.ts            ← MyBring shipping service

│   │   ├── notifications/

│   │   │   ├── email.ts          ← Resend email service

│   │   │   └── sms.ts            ← provider-agnostic SMS service

│   │   └── pdf/                  ← @react-pdf/renderer templates

│   ├── messages/

│   │   └── nb.json               ← Norwegian Bokmål strings

│   └── types/

├── .env.local                    ← never commit

├── .env.local.example            ← commit this

├── railway.toml

└── next.config.ts

# 8. Localisation Rules

- All UI strings in Norwegian Bokmål (nb)

- Number format: 1 234,50 kr

- Date format: dd.mm.yyyy

- Consumer price display: 'X kr inkl. MVA' + 'hvorav MVA 25%: X kr'

- Business price display: 'X kr eks. MVA' + MVA summary line at checkout

- All emails and PDFs also in Norwegian Bokmål

- MVA rate: 25% (0.25) default on all products

# 9. Important Notes & Gotchas

⚠ Never auto-publish enriched products — always draft + admin approval required

⚠ Never trust client-sent role claims — always verify server-side

⚠ Vipps webhook: always verify Authorization header before processing

⚠ Price calculations always server-side — never in the browser

⚠ Invoice line totals stored as snapshots (lineTotalExclMva + lineTotalInclMva) — never recalculated after order creation

⚠ SaleItem price fields are all snapshots — never recalculate from current product price

⚠ Products can only be assigned to leaf categories — enforce this at application layer

⚠ Stock transfers: always log to AuditLog, always require a reason field

⚠ Stocktake: stock adjustments only apply after Store Manager approval — never automatically

⚠ Railway hosting: persistent Node.js server — no serverless cold start issues, Prisma works natively

# 10. First Commands to Run

After cloning the repo and creating .env.local with real credentials:

Install dependencies:

npm install

Run Prisma migration (Phase 1):

npx prisma migrate dev --name init

Seed the database:

npx prisma db seed

Start development server:

npm run dev

Open Prisma Studio (visual DB browser):

npx prisma studio

— End of Handoff Document —

The full system specification with complete database schema, admin dashboard breakdown, and all business rules is in industriparts-spec-v3.docx.